JEV-Gated Adaptive CoT for Equity Research

Session Progress Log — what's been done, what's running now, what's next

Generated 2026-09-23

# 1. What Was Already Done (Before This Session)

- Phase 1 – Repo Scaffolding & Config System: directory structure, YAML config loader (pydantic-validated), structured JSON logging, pytest + CI stub. Committed to git.

- Phase 2 – Research Spec as Machine-Readable Artifacts: Action enum (CONTINUE/RETRIEVE/COMPUTE/BRANCH/STOP/ESCALATE), condition presets (vanilla/selfgate/jevgate), metrics registry stubs. Committed.

- Phase 3 – Equity Research Benchmark Schema & Loader: BenchmarkExample pydantic schema, CLI validator, company-level 70/15/15 splitter, sample dataset covering all 7 question types. Committed.

Note: these three phases were built outside the normal GSD tracking flow — they're real, committed, working code, but they never got the formal SUMMARY.md / VERIFICATION.md paperwork GSD normally produces. Decision made this session: leave them as-is, don't backfill, move forward from Phase 4.

# 2. What I Did In This Session

## 2.1 Onboarding & housekeeping

- Ran /gsd-onboard → detected the repo had no .planning/codebase/ map yet.

- Ran /gsd-map-codebase: spawned 4 parallel agents that wrote STACK.md, ARCHITECTURE.md, STRUCTURE.md, CONVENTIONS.md, TESTING.md, INTEGRATIONS.md, CONCERNS.md (1,542 lines total). Committed.

- Found and fixed a real bug: ROADMAP.md used "### Phase 1 — Name" (em-dash) headings but the gsd-tools parser requires a colon ("### Phase 1: Name") — this was silently breaking all phase discovery (0 phases found instead of 19). Fixed all 19 headings + a duplicate status line on Phase 3. Committed.

## 2.2 Started autonomous build (Phase 4 onward)

- Launched /gsd-autonomous --from 4 per your direction to skip re-verifying Phases 1-3 and just get moving.

- Phase 4 (Retrieval Layer): wrote fast-tracked CONTEXT.md → spawned researcher agent (FAISS/sentence-transformers integration patterns, found the repo has no source document text yet, so this phase also needs a small synthetic seed corpus) → spawned planner agent (5 plans across 3 waves) → spawned plan-checker (PASSED, no gaps).

- Started executing Wave 1 (plan 04-01): Task 1 (typed RetrievalConfig) complete, 22 tests passing. Task 2 hit a human-approval checkpoint (installing faiss-cpu, sentence-transformers, torch, numpy — flagged [SUS] by an automated legitimacy scanner, but verified as the genuine official packages). You approved it.

- Currently resuming that executor to finish the install + remaining tasks in plan 04-01.

## 2.3 Pace check & process change

Measured actual cost so far on Phase 4: ~38 minutes and ~670k tokens across research + planning + plan-check + partial execution — and that's before wave 2/3, review, and verification. At that rate the full 16-phase, full-pipeline plan would run 15-25+ hours.

Your call: keep whatever research already exists, but drop the separate research-agent and plan-checker-agent steps for Phases 5 onward. Keep it simple — student-project scope, not enterprise engineering. No hardcoding. Keep the repo uncluttered. Fix real issues at audit time instead of gating every step.

# 3. Phase-by-Phase Status

| Phase | What it delivers | Status |
| --- | --- | --- |
| 1 | Repo scaffolding, config loader, logging, CI stub | Done (code+git) |
| 2 | Action enum, condition presets, metrics registry stubs | Done (code+git) |
| 3 | Benchmark schema, validator, splitter, sample dataset | Done (code+git) |
| 4 | Retrieval layer: FAISS + sentence-transformers, pluggable interface | In progress |
| 5-19 | LLM baseline, controller/self-gate, JEV training pipeline, eval suite, factorial experiment, ablations, final report | Not started |

# 4. Phase 4 Plan Breakdown (in progress)

| Wave | Plan(s) | What it does |
| --- | --- | --- |
| 1 | 04-01 | RetrievalConfig block + install faiss-cpu/sentence-transformers/torch (had a human-approval checkpoint — approved, executing now) |
| 2 | 04-02 | Tracer: one seed doc through ingest -> FAISS -> retrieve(), with tagging + latency logging |
| 3 | 04-03, 04-04, 04-05 | Swap-test/contract tests, full 9-doc seed corpus, ingest CLI + hardening (run in parallel) |

# 5. What Happens Next

- Finish plan 04-01 (install + verify), then wave 2 (tracer: real ingest -> FAISS -> retrieve end-to-end), then wave 3 (3 parallel plans: contract tests, full seed corpus, ingest CLI).

- Code review + verification for Phase 4, then move to Phase 5 (Vanilla LLM Baseline) with the leaner pipeline (plan -> execute -> review only).

- Continue phase by phase through Phase 19, flagging only real blockers or grey-area decisions — not routine check-ins.

This document is a snapshot generated mid-session; ask again anytime for an updated version.